

**Project Status Report**



**Project Name:** APC Violation System

**Department:** SOCIT

**Focus Area:** CSPROJ2 (Applied Project 2)

**Product/Process:** Change of Project, Creation of Event Table, Creation of Use Case Full Description



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| John David Solomon | Project Manager, System Analyst, Project Researcher and Documenter |
| Renz Daryl Gomez | System Analyst, Project Researcher and Documenter |
| Dody Alkarim | System Analyst, Project Researcher and Documenter |
| Cristian Andrew Mendoza | System Analyst, Project Researcher and Documenter |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| - NA - | 07/14/2019 | Solomon, Gomez, Alkarim and Mendoza | Change of Project to APC Violation System |
| 1.0 | 07/15/2019 | Solomon | * Creation of Event Table |
| 1.0 | 07/15/2019 | Solomon | * Creation of Use Case Full Description |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# 

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  John David L. Solomon | Date:  07/17/2019 | Reporting Period:  07/10/2019 to 07/17/2019 |
| Project Overall Status:  We have changed our project because the first one is late. As PM and the only one with knowledge of the project I created our Event Table and parts of the Use Case Full Description as a starter which obviously needs improvement and additional functions | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Event Table | 07/03/2019 | 100% |  | | * Use Case Full Description | 07/10/2019 | 80% |  | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Improved Event Table | 07/17/2019 | 0% |  | | * All Diagrams | 07/24/2019 | 0% |  | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** John David L. Solomon

Project Manager

**Approved by** Mr. Jojo Castillo

Project Advisor

Asia Pacific College

Client Sponsor

